# Trossen GEO/SEO Optimizer — Status, Methodology & Roadmap

Prepared for review. This document explains, in full, what the tool does today,

exactly how the GEO/SEO score is calculated, how each of the 15 feedback points

was addressed, the architecture and its honest limitations, and what comes next.

## 1. Executive summary

The app takes any trossenrobotics.com blog post and turns it into an

optimization package: a baseline score, a prioritized list of gaps, an

optional "skills interview" that tunes the rewrite, and a fully optimized draft

with metadata, FAQ, structured data, and a before → after score.

Where we are against the 15-point feedback:

- 9 of 15 fully delivered — all the content-generation asks (Short Version,

FAQ, metadata, schema, audience, tables, restructuring, conversion assets, plus

the score methodology).

- 4 partially delivered — model/quality, CEO-skill traceability, hosting,

interview friction.

- 2 not yet started — performance measurement (#14) and diffs/approvals

(#15), deliberately next because they depend on **Google Search Console access

and a billing decision**.

The product is live (local + a hosted URL), runs end-to-end, and is covered by an

automated test suite.

## 2. How the GEO/SEO score is calculated (full methodology)

### 2.1 What the score measures

The score is a deterministic, weighted rubric (0-100) that measures how well

an article is structured for search engines and AI answer engines (ChatGPT,

Claude, Gemini, Perplexity) to parse, extract, and cite. It is:

- Not an AI/LLM opinion of "good writing."

- Not a prediction of where the article will rank.

- Yes a checklist of concrete, on-page optimization signals — the *inputs*

that make content rank- and citation-ready.

The same rubric scores the original and the optimized article, so the

before→after comparison is apples-to-apples and honest.

### 2.2 The signals and their points

| Signal | What it checks | How points are earned | Max |
| --- | --- | --- | --- |
| Answer-first lead | Opens with a direct answer to the primary query | 11 if present, else 0 | 11 |
| Question-shaped headings | Target queries used verbatim as H2s | 6 per matched query (up to 3) | 18 |
| Entity naming | "Trossen Robotics" + "Trossen SDK" named explicitly | 5 each (up to 2) | 10 |
| Citable stats | Concrete numbers from the source | 2 each (up to 6) | 12 |
| Internal links | Links to trossenrobotics.com | 4 each (up to 2) | 8 |
| External links | Authoritative outbound links | 4 each (up to 2) | 8 |
| Meta tags | Title + description | 6 if both, 3 if one | 6 |
| Comparison table | A real Markdown data table | 5 if present | 5 |
| FAQ | Q&A pairs | 2 each (up to 5) | 10 |
| Structured data (JSON-LD) | Schema blocks (Article, FAQPage, etc.) | 1 each (up to 6) | 6 |
| "Who this is for" | Audience block present | 5 if present | 5 |
| Short Version | Actionable summary present | 4 if present | 4 |

### 2.3 The equation

raw points = sum of points earned across all 12 signals      (theoretical max 103)

Score      = min(100, round(raw points))

The cap means the score can never exceed 100. The same function scores every

stage, which is what makes the comparison meaningful.

### 2.4 The three-stage (dual) score

Every optimization now reports three numbers, not one — this is the honest

answer to "what does the score measure?" and it makes model quality visible:

- Original — the source article scored as-is. It earns points for what it

already has (some headings, entity mentions, a few stats, links, meta) but

scores zero on what it lacks — almost always the FAQ, JSON-LD schema,

"Who this is for", Short Version, and answer-first lead. That missing

structure is why a typical original lands low (e.g., 15-40).

- Model rewrite — the article the AI produced on its own, before any of

our deterministic guarantees, and excluding schema (which our engine

generates, not the model). This isolates raw model quality — it's the

number that climbs when you use a stronger model, and the honest middle of the

story.

- Fully optimized — after the engine guarantees the structural signals

(below). This is the final, publishable result.

Real examples from live runs:

- Blueprint post: 38 → 69 → 92

- MCP server post: 15 → 57 → 82

The 38→69 jump is what the AI did; the 69→92 jump is what our optimization engine

added on top. That gap is measurable, not hand-waved.

### 2.5 How the optimized score reliably lands high

After the AI rewrite, the engine deterministically guarantees the structural

signals — using only source-grounded content, never fabricated facts:

- Prepends an answer-first lead built from the primary query + the article's

own first action step.

- Ensures every primary query appears as an H2 (adds a grounded answer block

from the FAQ/Short Version if the model missed one).

- Ensures both entities are named.

- Floors citable stats at 3, topping up from real numbers in the source.

- Ensures a comparison table exists (built from the article's own steps if

the model didn't produce one).

- Ensures ≥2 internal and ≥2 external links, drawn from the source's own links.

- Fills metadata from the article if the model returned it empty.

Because these are guaranteed, the fully optimized score reliably lands in the

90s (the Blueprint hit 92, the MCP post 82 — the MCP source is thinner, which

honestly pulls it down). Remaining variation comes from genuine richness: how many

stats, links, and FAQ entries the rewrite surfaces. The number varies run-to-run

and is capped at 100.

### 2.6 How to push a score higher

Maximize the high-weight signals: a real answer-first opening, every target query

as a heading, both entities named, 3+ citable numbers, internal + external

links, an FAQ, a comparison table, and the structured data. The engine does all

of this automatically; a thinner source article (fewer numbers, less depth) is the

main reason a given post lands lower.

### 2.7 Honest caveat on the score

This score measures optimization inputs (structure, entities, schema, links).

It does not measure outcomes — actual rankings, traffic, or whether an AI

assistant cites us. Measuring outcomes is a separate milestone (#14) that needs

Google Search Console access and a recurring AI-citation check. Keeping that

distinction clear is what keeps the tool credible.

## 3. How the optimizer works (end-to-end pipeline)

URL

→ render the page (headless browser; handles JS-heavy Wix pages, cached)

→ extract the article (DOM-based; captures div/span body copy, strips nav/footer)

→ score the ORIGINAL (baseline)

→ AI call #1: rewrite the article BODY (Markdown)         ┐ two calls kept

→ AI call #2: structured fields as JSON (Short Version,   │ separate for

audience, FAQ, metadata, asset recommendations)         ┘ reliability

→ deterministic guarantees (lead, headings, entities, stats, table, links, meta)

→ AI call #3: fact-preservation check (claim-diff)

→ generate JSON-LD schema set (Article, Organization, Person, Breadcrumb,

ImageObject, FAQPage)

→ score the MODEL rewrite and the FULLY OPTIMIZED article

→ return: 3-stage score, gaps, Short Version, audience, optimized article, FAQ,

metadata, schema, asset recommendations, claims-to-verify

Two-call design (reliability): the article body is generated as plain

Markdown and the small structured fields as JSON separately. Cramming the whole

article into one JSON object intermittently broke parsing (unescaped quotes /

newlines in a long string), so they're kept apart.

Fact-preservation guardrail: the rewrite is constrained to never introduce a

fact/stat/claim absent from the source. A claim-diff pass extracts the rewrite's

claims and flags any that aren't grounded in the source (a number/stat gate plus

content-word overlap). Anything flagged shows under "Claims to verify before

publishing." This is the safeguard against the tool inventing data on a commercial

page.

## 4. Point-by-point response to all 15 items

1. AI model and generation quality.

The rewrite runs on Google Gemini 2.5 Pro (the strongest current Gemini),

configured via one value (GEMINI_MODEL). Fallback behavior: if the primary

fails for *any* reason — daily quota, model-unavailable (404), permission (403),

or a transient overload (503) — it automatically falls through to

gemini-2.5-flash → gemini-2.5-flash-lite, each with its own quota bucket, so

generation degrades gracefully instead of hard-failing. Stages: all three AI

calls (body rewrite, structured fields, fact-check) currently use the same

model/chain. Per-stage routing — a premium model for the rewrite, a cheap one

for the mechanical fact-check — is designed and trivial to enable; it's the Phase

2 upgrade and is gated on billing. *Honest note:* on the free tier, Pro's quota is

near-zero, so it usually runs on Flash; **billing is what unlocks Pro on every

run, and that is the single biggest quality lever.**

2. CEO skill integration.

We deliberately productized the CEO-review lens rather than running it once:

it lives as the "Thesis & Differentiation" section of the skills interview

(core argument, what only Trossen can credibly claim, the 10x version, what to

cut). What's not built yet is the deeper strategic diagnosis (formal premise

challenge, "what would make this fail") and traceability (showing which input

drove which change). Traceability is the same capability as #15 and we'd build

them together.

3. Hosting and load time.

Hosted on Render, chosen as the fastest path to a real clickable URL (free,

runs our container, deploys from GitHub) — a prototype choice. The slow first

load is a free-tier cold start (the service sleeps after ~15 min idle and

takes ~30-60s to wake), not an app-performance problem. Before internal use:

a paid always-on instance removes it.

4. Score methodology and path to improvement.

Fully addressed — see Section 2 above. Delivered: the granular rubric, the

three-stage dual score (original → model rewrite → fully optimized), the

fix-list that names the exact gaps, and the path-to-higher-score guidance.

5. Images, tables, and machine-readable assets.

Delivered. The optimizer generates a real HTML/Markdown comparison table and

recommends converting key visuals (e.g., the readiness scorecard) into

machine-readable tables, plus alt-text recommendations, so engines and AI can

parse them.

6. Metadata recommendations.

Delivered. Every run outputs a full metadata block: **title tag, meta

description, URL slug, tags, social preview copy, and image alt text.**

7. FAQ generation.

Delivered. Generates an FAQ section (5-7 grounded Q&A) and the matching

FAQPage structured data.

8. Upfront questions.

The five interview sections each apply a distinct expert lens (audience, thesis,

structure, engagement, hard requirements) to capture context an AI can't infer.

They are optional — blanks are skipped — and steer the rewrite as editorial

direction. *Outstanding:* auto-pre-filling suggested answers from the article

so users edit instead of write (the friction fix). Not yet built.

9. Conversion assets.

Delivered (recommendation level). The tool recommends downloadable, gated assets

(e.g., "Download the Physical AI Deployment Readiness Scorecard") for lead capture,

backlinks, and sales enablement.

10. Target audience section.

Delivered. Generates a "Who this is for" block (operations leaders, innovation

teams, robotics startups, enterprise R&D, systems integrators).

11. Content restructuring.

Delivered. The rewrite makes real structural changes — question-shaped

headings, answer blocks, and comparison tables (e.g., Demo vs. Minimum Viable

Deployment vs. Production) — not light edits, with the fact-preservation guardrail

and (planned) approval workflow as the safety net.

12. Schema.

Delivered. Generates a full JSON-LD set: **Article/TechArticle, Organization,

Person, BreadcrumbList, ImageObject, and FAQPage**, recommends which apply, and

flags conflicts with the site's existing (Wix-injected) structured data.

13. Stronger top summary.

Delivered. Replaces the generic summary with "The Short Version" — a numbered,

actionable list (pick a narrow task → define success metrics → treat the first

deployment as an MVD → plan for human intervention → collect data → scale when

repeatable).

14. Ongoing performance measurement.

Not yet built — and transparently planned as a later milestone, because

measuring *real* GEO performance needs paid/grounded APIs or manual tracking that

the free tier can't do. The plan: log before/after scores and implemented changes

now; add Google Search Console (rankings, impressions, clicks, CTR — free,

needs access); add a weekly AI-citation panel across the major assistants;

and a dashboard tying score → changes → impact. This is the milestone that

proves the tool actually moves the needle. Dependencies: **GSC access + a small

budget**.

15. Version control, diffs, and approvals.

Not yet built — and agreed it's essential before trusting the tool at scale.

The plan: a section-by-section diff (original vs. optimized), each change

labeled with what it's meant to improve, and **per-recommendation approve / reject

/ edit** before publishing. Pure software, no new cost — it's the bigger build

effort, and the top trust feature.

Big picture — the optimization engine.

Agreed direction: diagnose → explain → generate (brand-true) → approve → track.

Diagnose, generate, and a fact-preservation safety net are done. Remaining:

track (#14), approve (#15), and brand-voice control (so the output

stops sounding generic — capture Trossen's voice and constrain every rewrite to

it). Those, plus the model upgrade, are what take this from "strong prototype" to

"the engine."

## 5. Architecture & reliability

- Stack: Node.js / TypeScript, Express web UI, behind an LlmProvider

interface so the model is swappable in one line (Gemini today; Claude/GPT

trivially).

- Rendering: a headless browser renders JS-heavy Wix pages; output is cached

so iteration doesn't re-fetch.

- Extraction robustness: content is pulled from the rendered DOM and now

captures body copy in `<div>`/`<span>` (Wix renders paragraphs that way),

not just <p> tags — so the tool works across Trossen's different post

templates, not just one layout. It fails loudly only if no real article can be

recovered.

- Model fallback: any model failure cascades to the next model (Section 4.1).

- Demo safety net: every successful optimization is cached per URL; if the

live quota is exhausted, the app serves the last real result (clearly flagged)

instead of an error — so a presentation never breaks.

- Deployment: GitHub → Render (Docker). Optional password gate via an env

var. Auto-deploys on push.

- Tests: an automated suite covers extraction, scoring, the guarantees, the

fact-check matcher, schema generation, and content parsing.

## 6. Honest limitations (so nothing surprises us)

- Free-tier quota (~20 requests/day per model) is the recurring constraint.

The fallback chain and demo cache work around it, but reliable, every-run use of

the strong model needs billing (cents per article).

- The optimized score scales with the article and model. It reliably lands in

the 90s for a substantial post (Blueprint: 92) but a thinner source (MCP: 82)

legitimately scores lower — it's a real measurement, not a fixed number.

- The score is a proxy for optimization quality, not a guarantee of ranking

or citation. Outcomes are #14.

- Per-stage model routing isn't live yet (one model across all stages today).

## 7. Roadmap & decisions needed

Phase 2 — Quality & trust (next):

- Per-stage model routing + run the rewrite on a frontier model (needs billing).

- Brand-voice control (stop generic-sounding output).

- Diffs + approve/reject/edit (#15) — the trust workflow.

- Deeper score explainability + CEO traceability (#2).

Phase 3 — Infrastructure: paid always-on hosting (#3); optional auth.

Phase 4 — Performance measurement (#14): GSC integration, weekly AI-citation

panel, before/after dashboard.

Decisions only leadership can make:

- Billing on one Google project — unlocks Pro on every run + removes the

quota wall. Cents-per-article cost. Biggest quality + reliability lever.

- Google Search Console access for trossenrobotics.com — required for #14.

Recommended next sprint: the diffs/approval workflow (#15, free, biggest trust

win) while billing + GSC access are decided; then the free core of performance

measurement (#14) once GSC is granted.